## Slide 1: The Agile Projects
Pierre-Emmanuel Dautreppe
Norman Deschauwer

## Slide 2: Who are we?
Pierre-Emmanuel
Dautreppe
.NET Architect
Coach & Trainer
Norman
Deschauwer
Scrum Practitioner
Manager 3.0

## Slide 3: Agenda
Origin of Agile methodologies
Why are we doing agile?
Some examples of agile methodologies
Presentation of eXtreme Programming
  The 5 values
  The 13 practices
Let’s practice XP!

## Slide 4: The origin of Agile Methodologies
1962
1999
2001
XP
Scrum
agilemanifesto.org
Agile Manifesto

## Slide 5: Manifesto for Agile Software Development
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.
http://www.agilemanifesto.org

## Slide 6: Agile objectives Cost reductions
Answer stricly to the needs
(no more, no less)
Reduce bugs
No tunnel effect

## Slide 7: Agile Objectives Avoid failures

## Slide 8: Agile objectives Maximize business value
Listen to client needs
Answer to operational constraints
Quick return on investment

## Slide 9: A new way of working
D’après un article d’E. Chenu
From Emmanuel Chenu

## Slide 10: Adapt hierarchy
Director
Department Head
Department Head
Employee 1
Employee 2
Employee 3
Employee 4
Project Manager
Department Head
Project Manager
Analyst
Architect
Technical Lead
Dev. 1
Dev. 2
Client Side
Supplier side
« Project »
Project Manager
Analyst
Client
Developer
Tester

## Slide 11
The difficulties met when
setting up agility
always reflect the organization incapacity to cope with
its internal conflict
Jean-Pierre Vickoff

## Slide 12: Some example of agile methodologies
Agile
Scrum
XP
And many more
LEAN
RAD
Feature Driven Development
DevOps
Adaptive Software Development
Crystal Clear
PUMA

## Slide 13: Scrum – In 1 Slide
3 roles
5 events
3 artifacts

## Slide 14: eXtreme Programming
The theory

## Slide 15: The 5 values
Communication
Respect
Feedback
Courage
Simplicity

## Slide 16: 13 Practices
Organization
Planning Game
Whole Team
Sustainable Pace
Communication / Feedback
System Metaphor
Small Releases
Stand up Meeting
Technical Organization
Coding Standards
Code Collective ownership
Pair Programming
Development
Simple Design
Refactoring
Continuous Integration
Testing
Unit Tests
Acceptance Tests

## Slide 17: Organization practices
What « done » means ?
Organization
Planning Game
Whole Team
Sustainable Pace

## Slide 18: Organization practices
Organization
Planning Game
Whole Team
Sustainable Pace

## Slide 19: Organization practices
Organization
Planning Game
Whole Team
Sustainable Pace
« I Love Lucy »
Notes: Serie « I Love Lucy » :
Ellen & Lucy have been hired in a chocolate factory and tries to do whatever possible to follow the factory pace

## Slide 20: Communication / Feedback
Communication / Feedback
System Metaphor
Small Releases
Stand up Meeting

## Slide 21: Communication / Feedback
Communication / Feedback
System Metaphor
Small Releases
Stand up Meeting

## Slide 22: Communication / Feedback
Communication / Feedback
System Metaphor
Small Releases
Stand up Meeting
Which impediment I have met?
What I have done?
What will I do?

## Slide 23: Technical Organization
You don’t want to know who write what
Anyone can modify the code
Any code looks like to any other code
Technical Organization
Coding Standards
Code Collective ownership
Pair Programming

## Slide 24: Technical Organization
Technical Organization
Coding Standards
Code Collective ownership
Pair Programming

## Slide 25: Development
Development
Simple Design
Refactoring
Continuous Integration

## Slide 26: Development
Development
Simple Design
Refactoring
Continuous Integration

## Slide 27: Development
Development
Simple Design
Refactoring
Continuous Integration
Continuous Integration Server
Pair A
Pair B
Pair C
Build
Compil OK
Test 1
Test 2
Test 3
…..
Test N
Report

## Slide 28
Write a test
The test does not compile
Write the corresponding API
The test fails
Write the code
The test passes
Clean the code
Testing
Unit Tests
Acceptance Tests
Test Driven Development Cycle

## Slide 29: Extreme Programming
Let’s practice :
The XP Game

## Slide 30: XP Game

## Slide 31: Questions
Thank you!
pyxis-tech.com